November 2021

Objectives and Measures

A. 	Define the Agency performance goals and expected level of service for pavements:

Major Collector Routes: Smooth asphalt or concrete surface free of rutting, cracks, and potholes.  			Capable of moving traffic at minimum of 40 mph (depending on topography) and connecting 			major traffic generating areas.  Main routes for emergency service vehicles.  Priority for 				resurfacing due to higher traffic volumes and structural needs.

Minor Collector Routes: Relatively smooth asphalt or concrete surface with minimal rutting, cracking, 			and potholes.  Areas of deterioration repaired and maintained as soon as possible.  Capable of 			moving traffic at speeds of 30 to 40 mph.   Extend maintenance life with seal coats.

Local Collector Routes: Less traveled asphalt and gravel roads (a lot of dead-end roads in Brown County) that are aging with deterioration.  Travel speeds on these roads are typically 30 mph or less.  Provide maintenance to stabilize and extend life of road and avoid base failures.

Level of Service for the Asset Management Plan requested by all taxpayers on all roads is for 				treatments which provide Sustainability, Accountability, Transparency, and a Long-Term 				Decision-Making Process.

The goal of the Brown County Highway Department is to Build, Preserve, and Operate a transportation 			infrastructure system that is cost effective and improves asset performance for roads, 				equipment, and services.  Our goal is to keep as many roads that are "fair to good" condition in 			"fair to good" condition.  We will also improve roads in "poor" condition as funding is available 			through rehabilitation and/or reconstruction.

B.	Define the rating system used (PASER, PCI, etc.):

We use the PASER rating system for Asphalt and Gravel Road condition ratings.  The PASER system was 	developed by the Wisconsin LTAP and is utilized statewide by local agencies in Michigan, as well as 	many others throughout the country and is the system taught by the Indiana LTAP and utilized by 	Brown County.

C.	Describe the process used to develop a work plan:

We develop the work plan (paving plan) based on PASER condition ratings, traffic volumes, emergency 	routes, community needs, and our local knowledge of history of existing pavement.  We select roads 	that will provide a good long-term lifecycle service.  We also evaluate the other construction activity 	planned in the area - such as closure of State Roads which force extra traffic onto local county roads.  	We will wait until after their construction is completed, if possible, and then do our roadway 	improvements in order to increase the service life of the new county roadway pavement.                     	The length of road segments was determined by Functional Classification and road segment length 	measured in the field or on GIS map (certified road inventory data table from State).  The condition 	assessments were performed by Mr. Magner, Superintendent and took approximately 40 hours of field 	review and rating.

D.	Describe the monitoring program and plan for making updates and adjustments:

We believe the Asset Management Plan is a "living" document to be updated and improved as often as 	necessary to incorporate changes in the roadway system.  Changes will occur due to natural aging of 	the system, flood and storm damages, freeze/thaw damage, vandalism, etc.  Positive changes will 	occur with new construction, reconstruction, and maintenance of the roadway system.

As a Standard Operating Procedure, we will review and modify the program each spring as the major damages normally appear after the winter season. Any revisions to the condition ratings and road improvement priorities will be incorporated into the Annual Plan at such time.  The Brown County Highway is currently setting paving priorities based on the “Roadway Improvement Plan 2021-2023”	  prepared by Superintendent Magner. This Plan identified 112.85 miles of roads in need of paving within the three-year window. Due to lack of funding to accomplish this paving, it will take at least seven years to complete this work. Our goal with the new 2020-1 GRANT Funding was to improve as many miles of roadway as possible and be able to use the additional funding to help close the funding gap and save the roadways from falling into the distress category and requiring full reconstruction at a much higher cost. Our CCMG paving completed in the 2020/2021 construction season included three large projects totaling 11.10 miles. Our “Local Funded Paving 2021” included 12.32 miles of roadway asphalt overlays.

Roadways in Brown County are monitored on a daily basis by the Highway Management, Highway 	crews, Sheriff Department, and the general public - who are happy to call to inform us of road 	conditions in their area, township, or just where they may happen to be driving.  People are quick to 	call about a pothole, dusty road, muddy road, or weeds that need mowed.  Condition ratings are 	updated annually.  The ratings used in this report were collected in the late spring of 2018.

E.	Describe drainage and ROW conditions:

Drainage - Brown County Highway maintains all roadside ditches and drainage structures including pipe 	culverts, small structures, and Bridges over 20 ft span (see Bridge Inspection Report and Bridge Asset 	Management Plan).  Ditches are periodically cleaned of silt and debris.  Whenever installing or 	upgrading a drainage pipe or driveway culvert pipe we make sure the ditches are clear of obstructions 	and water can free flow.  Erosion of ditches is controlled by seeding or riprap.  Shoulders and side 	slopes are mowed with a sidearm bushhog mower.

ROW Right of Way - Brown County Highway utilizes plans of record and recorded deeds for 	documentation of ROW on newer bridge and road projects.  All other road ROW is based on 	examination of the physical markings in the field (including tree lines, toe of fill slopes, back of ditches, 	location of existing utility poles, location of fence lines, edges of cultivated fields, etc.).  Historical 	records of ROW include the maps on file at the county offices and at the Indiana State Library, one map 	which is the "1936 Indiana Highway Survey Commission Map of Brown County".  This map and study 	documented all public roads at the time with a database of Road Width, Materials of Construction, 	Bridges with Safe Load Ratings (tons), and Right of Way width.